|  |  |  |  |
| --- | --- | --- | --- |
| **Attendees** | | | |
| **Name** | **Tag** | **Student ID** | **Attended** |
| Christopher Costelloe | CCO | K00233369 | 🗸 |
| Kevin Dunne | KDU | K00232599 | 🗸 |
| Jekaterina Pavlenko | JPA | K00224431 | 🗸 |

**Agenda:**

1. **Database -** KDU – ERD in completed, review by all needed, then development of database can start.

Database design started. Tables: Company, Images, wayPoints, beforeHereToInstructions

Web server – started working on this.

1. **Website application -** Web Page(s) (KDU / JPA) – work started on this and initial public pages now developed and ready for testing. Registration, Login and Contact US pages require database. Java servlets will be started this week for dynamic content.
2. **Final Project doc** putting together

ALL - Slowly start next week. Need to rewrite a bit some parts. Also introduction is needed.

1. **CA Assignment – working together – Group / Project Dynamics personal review**ALL – check with Jackie when this is due and what needs to be covered - due 15th December.  
   Review document of 1500 to 2000 words on personal perspective of how the team is working together.

**Contents:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Item** | **Description** | **Assigned To** | **Due Date** |
| 1 | Database | KDU | 05/Nov/2019 |
| 2 | Website | KDU(JPA) | 15/Nov/2019 |
| 3 | SQLite – sql database on android devices (input and output / creation). | (ALL) |  |
| 4 | Final Project | All | 01/Feb/2020 |
| 5 | CA team assessment – individual | All | 30/Nov/2019 |
| 6 | Meeting with Natasha Kiely & Aileen O’Mara 03.12/11:00 | All |  |
| 7 | Date / Time Next Meeting @ 03.12 12:00 | All |  |

**Any Other Business:**

* PAM – ALL - Also will request info on camera access and storage of image to database in base64 encoding method
* B153 – Installation of software onto PC’s. Requested Android Studio, Netbeans and Java. MySQL workbench and XAMPP
* Project Meeting – 3rd Dec @ 11:00
* Date Next Meeting – 3rd Dec @ 12:00