|  |  |  |  |
| --- | --- | --- | --- |
| **Attendees** | | | |
| **Name** | **Tag** | **Student ID** | **Attended** |
| Christopher Costelloe | CCO | K00233369 | 🗸 |
| Kevin Dunne | KDU | K00232599 | 🗸 |
| Jekaterina Pavlenko | JPA | K00224431 | 🗸 |

**Agenda:**

1. **Database -** KDU – ERD in completed, review by all needed, basic database setup.

Database – design started (will be in progress during development. Remote database up and working.

1. **Website application -** Web Page(s) (KDU / JPA) – work continuing on this.
   1. Web server – up and working (http://pathsearcher.azurewebsites.net).
   2. Basic pages done
   3. Login page done (transmission is in plain text, will be encrypted later on)
   4. Upload company and Map data, and review pages done
2. **Final Project doc** putting together (delayed / deferred)

ALL - Slowly start next week. Need to rewrite a bit some parts. Also introduction is needed.

1. **CA Assignment – working together – Group / Project Dynamics personal review**ALL – check with Jackie when this is due and what needs to be covered - due 15th December.  
   Review document of 1500 to 2000 words on personal perspective of how the team is working together.
2. **Coding Week –** working on all coding aspects of the project (Web, Database, App).

**Contents:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Item** | **Description** | **Assigned To** | **Due Date** |
| 1 | Database | KDU | 05/Nov/2019 |
| 2 | Website | KDU(JPA) | 15/Nov/2019 |
| 3 | SQLite – sql database on android devices (input and output / creation). | (ALL) |  |
| 4 | Final Project | All | 01/Feb/2020 |
| 5 | CA team assessment – individual | All | 15/Dec/2019 |
| 6 | Meeting with Natasha Kiely & Aileen O’Mara 10.12/11:00 | All |  |
| 7 | Date / Time Next Meeting @ 17.12 12:00 | All |  |

**Any Other Business:**

* PAM – ALL - Also will request info on camera access and storage of image to database in base64 encoding method
* B153 – Installation of software onto PC’s. Requested Android Studio, Netbeans and Java. MySQL workbench and XAMPP – partially done by IT – still missing packages (e.g. Java)
* Project Meeting – 17th Dec @ 11:00
* Date Next Meeting – 17th Dec @ 12:00