|  |  |  |  |
| --- | --- | --- | --- |
| **Attendees** | | | |
| **Name** | **Tag** | **Student ID** | **Attended** |
| Christopher Costelloe | CCO | K00233369 | 🗸 |
| Kevin Dunne | KDU | K00232599 | 🗸 |
| Jekaterina Pavlenko | JPA | K00224431 | 🗸 |

**Agenda:**

1. **Database -** KDU
   1. ERD is completed.
   2. Database – design completed.
   3. Remote hosted database up and working on Azure.
2. **Website application -** Web Page(s) (KDU / JPA) – work continuing on this.
   1. Web server – up and working (http://pathsearcher.azurewebsites.net).
   2. Basic pages done
   3. Login page done (transmission is in plain text)
   4. Upload company and Map data – waypoints also uploaded
   5. JPA: Contact page and Registration page – being worked on (Registration page done)
3. **Android Studio –** application nearly completed.
   1. Launch screen and initial front screen
   2. Download of data from website using JSON
   3. Scanning of QR and Barcodes done
   4. NFC and Bluetooth – deferred -> hardware arrived too late to implement
   5. JPA /KDU: Pathfinder algorithm completed -> need to beautify results
4. **Final Project doc** putting together – in progress
   1. JPA – completed initial work and passed on remaining work to KDU/CCO.
   2. Need to rewrite a bit some parts - done
   3. Also, introduction is needed - done.
   4. ALL – Personal reflection on project – PJA/KDU.
5. **Coding work remaining –** working on all coding aspects of the project (Web, Database, App).
   1. **KDU –** completing android app development
   2. **JPA –** cleaning up html, css code for web site / server and presentation. Controls for website (edit, delete, update, etc), includes user verification to ensure use has rights to do these actions.

**Contents:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Item** | **Description** | **Assigned To** | **Due Date** |
| 1 | Database | KDU | 01/Feb/2020 |
| 2 | Website | KDU(JPA) | 01/Feb/2020 |
| 3 | Android Application | ALL | 01/Feb/2020 |
| 4 | SQLite – sql database on android devices (input and output / creation). | (ALL) |  |
| 5 | Final Project Documentation | All | 01/Feb/2020 |
| 6 | Personal reviews of Project for Project Report | All | 27/Jan/2020 |
| 7 | Meeting with Natasha Kiely & Aileen O’Mara 29.01/10:00 | All |  |
| 8 | Date / Time Next Meeting @ 30.01 13:00 | All |  |

**Any Other Business:**

None